IVOA Status Report and Roadmap 2005-2007

IVOA Executive

January 2005

The International Virtual Observatory Alliance (IVOA) was formed in June 2002 with a mission to facilitate the international coordination and collaboration necessary for the development and deployment of the tools, systems and organizational structures necessary to enable the international utilization of astronomical archives as an integrated and interoperating virtual observatory. By January 2005, the IVOA has grown to include 15 funded VO projects from Australia, Canada, China, Europe, France, Germany, Hungary, India, Italy, Japan, Korea, Russia, Spain, the United Kingdom, and the United States.  This membership is now being expanded to include representation from projects constructing and planning new observatories and astronomical facilities, as well as emerging astronomical communities that seek to benefit from the global availability of VO facilities and technologies.

In January 2003, the IVOA Executive adopted several strategic approaches to achieving the IVOA mission. Firstly, the work of producing standards was to be modelled on the W3C process involving a cycle of Working Drafts, Proposed Recommendations, and finally Recommendations to the international community as represented by the International Astronomical Union (IAU).  Secondly, Working Groups were created with cross-project membership in those areas where key interoperability standards and technologies had to be defined and agreed upon.  The Working Groups represent a significant commitment from each of the projects to build new standards on a time scale consistent with the original IVOA Roadmap (2002-2005).  Finally, the IVOA Executive emphasised the importance of annual demonstrations for the astronomical community of new and emerging VO capabilities.  Demonstrations provide a forum to engage the scientific community, they provide a major, regular, and predictable milestone for development projects to meet deadlines, and they allow the IVOA Executive to assess progress on standards development in order to set priorities for standards roll-out in a coordinated way.

Currently the IVOA coordinates eight Working Groups as well as four Interest Groups in areas such as Applications and Theory.  The efforts of the Working Groups have been coordinated and focused through five international Interoperability Workshops held in the US, the UK, France, and India between October 2002 and October 2004.  To date, the Working Groups have produced Working Drafts, Technical Notes and specific Recommendations in the areas of XML data format standards (VOTable), VO Resource Metadata, Universal Content Descriptions, Space-Time Coordinate Metadata, unified Data Access Layer standards for spectra and images, VO resource registries, VO Query Language, unified astronomical Data Models, and Web Service technologies for the VO. The chairs of the Working Groups have also produced an overall architectural plan for an operational VO that identifies the critical areas for current and future development of standards and technologies.  The IVOA has also sponsored two regional VO meetings in China and India to ensure that small VO projects in these areas have a forum to share developments with each other and the larger projects in Europe and the US.  In January 2003, 2004, and 2005, coordinated demonstrations of VO developments were held in the US and Europe which highlighted progressively more complex VO capabilities, new web-accessible services for the community, and down-loadable prototype software that proved capable of producing new scientific results in multi-wavelength astronomy.  In July 2003, a coordinated set of demonstrations was held at the IAU General Assembly by ten VO Projects that highlighted the international scope of the VO effort.

The IVOA has also sought to form links to other communities, projects, and governing bodies in order to share technological approaches, gather scientific and technical requirements and to promote the importance of adequate funding for the scientific exploitation of data from new and existing facilities.  In particular, the IVOA has initiated the formation of an astronomical Grid community Research Group within the Global Grid Forum, has encourage IAU Commission 5 to form a VO Working Group to facilitate IAU oversight and endorsement of IVOA recommendations, has made presentations to specific large project meetings (ALMA, LSST, and IAU Joint Discussions), and has actively participated in the OECD Global Science Forum workshops on Future Large-Scale Projects and Programmes in Astronomy and Astrophysics (April 2004).  The OECD workshop summary noted: The huge volume of digital information flowing from the new observatories raises the challenges of collecting, using, storing, and sharing data.  The workshops identified a number of major issues in the context of a new community-based vision for a common research infrastructure: the “Virtual Observatory”.  Impressive progress has been made and the momentum of the International Virtual Observatory Alliance will ensure sustained progress, provided support and funding are made available.  The IVOA is also engaged in the OPTICON-sponsored study of Future Astronomical Software Environments, helping to define a framework in which legacy applications, data processing pipelines, custom analysis tools, and VO-enabled data access can be easily integrated together.  The IVOA will seek to maintain its momentum, commitment, and level of success in the coming three years.

The IVOA Roadmap for 2002-2005 highlighted a number of significant milestones for the member VO projects in order to reach the threshold of international VO functionality.

The great majority of the items on the Roadmap are either fully achieved, at an advanced stage in the recommendation process, or have been recast into a more comprehensive VO architectural vision that was not clearly defined in 2002.  The end result of this Roadmap and many subsequent developments is an initial set of VO standards that will allow data centres, observatories and projects to publish their data holdings within the VO.  The work of the IVOA therefore stands at the beginning of an important transition from development to the support of VO technology take-up by the astronomical community. The complex demonstrations of January 2005 provide the essential ingredients for the start of this take-up process in 2005.  During the course of 2005, several of the VO projects will run workshops, tutorials, and demonstrations explicitly targeting data centres, observatory staff, and project developers who wish to publish data products and services within the VO.  The IVOA will define metrics to measure this take-up during 2005 and 2006.  As this take-up grows, the wealth and diversity of astronomical data and services available to astronomers through the VO will become a significant new research resource.  To fully exploit this resource, tools, portals, and methods of simple, effective access have to be developed and deployed.  These new tools and systems are the critical final piece of the VO necessary—and essential—to make it a scientific success.  The IVOA projects will begin the process of developing these tools in coordination with projects, data centres, and observatories.  Ultimately, the wish of the IVOA is that the community actively takes up the process of tool development and data product and service generation, having being convinced of the scientific worth of the VO thorough the initial efforts of VO projects in the IVOA.

The IVOA will actively pursue the following strategic Roadmap in order to achieve a VO-enabled level of scientific publications from archival data products and services comparable to front-line scientific instruments by 2008.

May 2005			Interoperability Meeting

July – October 2005		International workshops/tutorials for data providers

September 2005 		Interoperability Meeting/Regional meeting

January 2006			Data provider take-up metric

Reference implementations of VO standards

Tools/systems demonstrations

May 2006			Interoperability Meeting

July 2006			IAU General Assembly Demonstrations

IAU Symposium on VO and VO-enabled Science

September 2006		Interoperability Meeting/Regional meeting

January 2007			VO-enabled science metric

VO tool collections

Tools/systems demonstrations

May 2007			Interoperability Meeting

July 2007			International workshop on VO tools and their use

September 2007		Interoperability Meeting/Regional meeting

January 2008			Tools/systems demonstrations

IVOA international VO review and long range plan