|  | International Virtual Observatory Alliance |
| --- | --- |

The IVOA in 2011: Technical Assessment and Roadmap for 2012

Version 1.0, IVOA Note 2012-01-26

This version:

Version 1.0- 26th of January 2012

Latest versions:

http://www.ivoa.net/Documents/Notes/IVOATechRoadmap2010/

http://www.ivoa.net/Documents/Notes/IVOATechRoadmap2009/

http://www.ivoa.net/Documents/latest/IVOARoadMap-2008.html

http://www.ivoa.net/Documents/latest/IVOARoadMap-2007.html

http://www.ivoa.net/Documents/latest/RoadMap-2006.html

http://www.ivoa.net/Documents/latest/RoadMap.html

Previous version(s):

Editor:

Christophe Arviset, TCG Chair

Author(s):

IVOA Technical Coordination Group (tcg@ivoa.net):

Christophe Arviset, Severin Gaudet – TCG

Ajit Kembhavi, David Schade – IVOA Exec

Mark Taylor, Enrique Solano – Application WG

Pat Dowler, Mike Fitzpatrick – DAL WG

Jesús Salgado, Omar Laurino – DM WG

Andreas Wicenec, Andre Schaaf – GWS WG

Gretchen Greene, Pierre Le Sidaner – Registry WG

Sebastien Derriere, Norman Gray – Semantics WG

Matthew Graham, John Swinbank – VOEvent WG

Alberto Accomazzi – Data Curation and Preservation IG

Herve Wozniak, Franck Le Petit – Theory IG

Giuseppe Longo – KDD IG

Francoise Genova – Standards and Processes Committee

Abstract

This note describes the main technical achievements of the IVOA for the last year as well as the updated roadmaps for each Working Group and Interest Group for the upcoming year, detailing plans and associated milestones. Furthermore, it identifies specific issues that may require more focus coordination between some working groups and interest groups.

This notes focuses on the technical aspects of the IVOA work and does not cover the more general executive, organization and overall strategy areas of the IVOA.

Status of This Document

This is an IVOA Note expressing suggestions from and opinions of the authors. It is intended to share best practices, possible approaches, or other perspectives on interoperability with the Virtual Observatory. It should not be referenced or otherwise interpreted as a standard specification.

Once formally issued, it will be reviewed and accepted by the IVOA Executive Committee.

Contents

1	IVOA Main Achievements since October 2010	5

1.1	General	5

1.2	Science use cases and Science Priorities	5

1.3	List of IVOA Standards produced since last roadmap document	6

2	IVOA Architecture	7

3	IVOA Roadmap for the Upcoming Year	8

3.1	TCG general	8

3.2	Application WG	9

3.2.1	SAMP 1.3	9

3.2.2	VOTable 1.3	10

3.3	Data Access Layer WG	11

3.3.1	TAPRegExt 1.0	11

3.3.2	PQL – Parameter Query Language	12

3.3.3	ADQL	13

3.3.4	DALI – DAL Interfaces	13

3.3.5	DataLink	14

3.3.6	DAL standards and SED builder science case	14

3.3.7	Other DAL standards	14

3.4	Data Model WG	15

3.4.1	Relationship between the various Data Models	15

3.4.2	PhotDM 1.0	16

3.4.3	SpectralDM 2.0	17

3.4.4	SED DM	17

3.4.5	Utypes 1.0	18

3.4.6	CharDM 2.0	19

3.4.7	Other DM related work	19

3.5	Grid and Web Services WG	20

3.5.1	VOSpace 2.0	20

3.5.2	UWS 1.1	20

3.5.3	Other GWS standards	21

3.6	Registry WG	22

3.6.1	StandardsRegExt 1.0	22

3.6.2	SimpleDALRegExt 1.0	22

3.6.3	VOEventRegExt	23

3.6.4	Other Registry Standards	23

3.7	Semantics WG	24

3.7.1	VOUnits 1.0	24

3.7.2	UCD1+ v1.3	25

3.8	VOEvent WG	26

3.8.1	SEAP 1.0 – Simple Event Access Protocol	26

3.8.2	Other VOEvent standards	26

3.9	Theory IG	27

3.9.1	SimDM – Simulation DM	27

3.9.2	SimDAL and SimDB	28

3.10	Data Curation and Preservation IG	29

3.11	Knowledge Discovery in Databases IG	29

References	30

Annex A: List of existing IVOA standards as of October 2011	31

Annex B: List of IVOA standards in development as of December 2011	34

Annex C: IVOA standards per year	36

# IVOA Main Achievements since October 2010

## General

The TCG released in October 2010 the “The IVOA in 2010: Technical Assessment and Roadmap” that can be found at:

http://www.ivoa.net/Documents/Notes/IVOATechRoadmap2010/

Following the request of having more TCG gatherings, we’ve continued to have various teleconferences through the year, and to establish more systematically the TCG Face to Face Meeting prior to each Interoperability meeting. In particular, we held TCG meetings in December 2010, May 2011 and October 2011:

http://www.ivoa.net/cgi-bin/twiki/bin/view/IVOA/TCGMeeting20101206

http://www.ivoa.net/cgi-bin/twiki/bin/view/IVOA/InterOpMay2011TCG

http://www.ivoa.net/cgi-bin/twiki/bin/view/IVOA/InterOpOct2011TCG

These gave the opportunity to review the status of various IVOA standards, and to promote discussion across WG/IG for technical matters that affect widely the IVOA. It also gave the possibility to examine when the IVOA Architecture Document should be updated.

The TCG has been more proactive to prepare the programme of the Interoperability meetings, well in advance and to ensure coordination so parallel WG / IG sessions are organized at best.

Systematic usage of the IVOA Architecture has been pursued for each of the existing and upcoming IVOA standards to ensure interdependencies with other IVOA standards are well understood by all WG and IG chairs.

## Science use cases and Science Priorities

Following on the process setup the previous year, TCG work has continued to be partly driven by the science use cases set by the Standing Committee on Science Priorities (CSP).  These have been regularly reported and discussed at the TCG meetings and Interoperability meetings.

The ObsTAP science use case is now completed with the ObsCoreDM now a recommended IVOA standard. This is an excellent example of how science requirements drive the development of new IVOA standards.

On the SED builder science case, significant progress has also been made, the necessary IVOA standards have been identified, and work within the corresponding WG have been performed accordingly. That should be completed in early 2012.

It is expected that the CSP will define some new science cases in the coming months.

## List of IVOA Standards produced since last roadmap document

Various standards have reached the REC status since the last version of this document:

| 2010 |
| --- |
| Standards | WG | Date | Comments |
| SSLDM 1.0 Simple Spectra Line DM | DM | November 2010 |  |
| SLAP 1.0 Simple Line Access Protocol | DAL | November 2010 |  |
| WS BP 1.0 Web Service Basic Profile | GWS | December 2010 |  |
| SAMP 1.2 Simple Application Messaging Protocol | Apps | December 2010 | Minor updates from SAMP 1.11 |
| 2011 |
| Standards | WG | Date | Comments |
| VOSI 1.0 IVOA Support Interface | GWS | May 2011 |  |
| VOEvent 2.0 | VOEvent | July 2011 | Update from VOEvent 1.1 |
| ObsCoreDM 1.0 | DM | October 2011 |  |
| SSAP 1.1 | DAL | November 2011 | Update from SSAP 1.03 |
| SpectrumDM 1.1 | DM | November 2011 | Update from SpectrumDM 1.03 |

Significant progress has also been made in a variety of standards that are currently in their Recommendation process so they should soon become a Recommendation (end of 2011 or early 2012), in particular:

- StandardsRegExt 1.0

- SimDM 1.0

# IVOA Architecture

The IVOA Architecture defined in 2010 has proven to be very stable since then. Minor updates have taken place for some of the IVOA standards, but overall, level 0 and level 1 have remained unchanged. We felt that there was no need for an update through 2011, but this should be envisaged for 2012, when even more IVOA standards have become Recommendations.

As a reminder and to ease the reading of the rest of the document, we present here the latest version of Level 2 of the IVOA Architecture.

Figure 1: IVOA Architecture Level 2

Full note on IVOA Architecture from November 2010 can be found at:

http://www.ivoa.net/Documents/Notes/IVOAArchitecture/20101123/

# IVOA Roadmap for the Upcoming Year

## TCG general

Coordination amongst various WG and IG remains one of the main task of the TCG and proves to be necessary for many of the upcoming standards (eg SimDM, *RegExt, SEAP, etc…).

The completion of the IVOA standards required for the SED builder science case will be the top priority of the TCG in the coming year.

An update of the IVOA Architecture should also take place, reflecting all the new IVOA standards and other updates, two years after its initial version.

Now that many of the building blocks of the IVOA Architecture have been defined, we can see more and more data providers and application writers willing to implement IVOA standards and protocols. This sometimes generates the need from these groups to have “VO publishing tools”. Although some efforts had been done in that context in the previous years through national VO projects, the maintenance and updates of these tools is not really secured. The TCG has naturally been asked by the IVOA Executive Committee to look into this, although its exact role and mandate here is not that clear.

Another area where the TCG will probably take a more active role is to systematically seek for implementation feedback from IVOA standards. This has started at the Pune Interoperability meeting where a dedicated session has been organized on that subject and this should continue at further Interoperability meetings.

TCG Collaboration with the Committee on Science Priorities will continue, with now a clear working process which has proven to be successful for the recent science cases (ObsTAP and SED builder). New science cases might be defined and the TCG shall determine how these could be addressed with existing or to be updated/defined IVOA standards.

## Application WG

The Applications WG continues to provide a forum for discussion of VO-related applications and their capabilities. Since applications in their various forms are the ultimate consumers of the standards and services provided by the VO, one aim of the Applications WG is to provide feedback on these standards to the other groups within the IVOA to inform future developments.

### SAMP 1.3

In response to a long-recognized requirement for web applications to participate in SAMP messaging, the SAMP Web Profile has been developed over the last year. The deliberate division of the SAMP standard between an abstract API and concrete Profiles has, as intended, facilitated the extension of the standard to a new family of client applications which can interoperate seamlessly with the existing desktop clients. Some questions about security remain unresolved; it has been decided to leave some flexibility in the standard on this issue, and allow experimentation within implementations to find the most appropriate solutions.

Complete implementations and validation tools exist for the new features; it is hoped that SAMP 1.3 will reach REC status in early 2012, and no significant changes to the protocol it defines are expected before then.  In the mean time, following consultation with potential deployers of SAMP-capable web applications who are keen to have this functionality available to science users soon, the WG is actively encouraging applications developers to deploy Web Profile-capable SAMP hubs as early as is convenient.

.

### VOTable 1.3

As a consequence of its recent widespread application as an output format for TAP services, some long-standing issues with the VOTable standard have been identified by implementers.  Following discussion within the TCG, and given that the VOTable Working Group is currently in a dormant state, it has been agreed that the Applications WG will initiate discussion of these issues. Since VOTable is used across the whole VO, careful consideration has to be given to any changes. A tentative solution was agreed at the Pune Interop; opinions will be gathered more widely within the IVOA and once consensus is clear a new version (1.3) of VOTable may be drafted and put through the standards process.  It remains to be decided whether this work will be done within the Applications WG or a revived VOTable WG.

## Data Access Layer WG

### TAPRegExt 1.0

Since the release of TAP 1.0 in 2010, and following various service implementations, it has become necessary to define clearly how to register TAP services in IVOA Registries through the TAPRegExt standard. Although this standard belongs to the Registry area of the IVOA Architecture (see below),

TAPRegExt 1.0 definition has been taken care of by the DAL WG, following the REC process to start early 2012 as per the following schedule:

### PQL – Parameter Query Language

PQL presents another Query Language, in particular for TAP.

PQL WD 0.2 was initially published 20th May 2009, but no tangible progress has been made since then, apart from some discussion during Interoperability meetings. A new editor has been found, constructive discussions leading to agreements have taken place at the Pune Interoperability meeting, so a new WD is expected in January 2012, to be followed by prototyping by several data centres. PQL-1.0 could progress through REC around mid 2012 as per the following schedule:

### ADQL

ADQL 2.0 has been an IVOA Recommendation since October 2008. With the advent of TAP/ADQL services, implementation feedback on ADQL has been obtained and proposals for some changes have been discussed at the Pune Interoperability meeting. We agreed to gather some further inputs and review at the next Spring 2012 Interop whether we should plan an updated ADQL 2.1 version.

### DALI – DAL Interfaces

DALI represents an effort to standardize the Interfaces for all the DAL standards. This has led to various discussions at various Interoperability meetings, to try to determine its needs, its applicability to existing REC DAL standards and to future DAL standards. Agreements have been found at the Pune Interop so a first WD should be available by the end of 2011, so it could follow the Recommendation schedule in early 2012:

### DataLink

Following various discussions at Interoperability meetings, the concept for Datalink is now well understood, and its possibilities have been found to be of general interest, in particular as it could be used to bridge discovery and access. Prototyping, collaboration, and practical experience are now required to push this further in 2011 and 2012.

### DAL standards and SED builder science case

Important discussions and resulting agreements took place in 2011 with regards to the required DAL standards to support the SED building science case. Its was felt that there are already several ways to access data to build SEDs:

- fully characterized photometry measurements from catalogues (using TAP + PhotDM-1.0 + STC-1.33)

- fully characterized spectrum (using SSA + SpectrumDM-1.2 or TAP + ObsCoreDM + SpectrumDM-1.2)

- pre-built SEDs (using SSA + SED-DM-1.0 or TAP + ObsCoreDM + SED-DM-1.0)

Hence the decision is that it is currently not needed to define new nor to update existing DAL standards to access SEDs, but we can use the existing access protocols, learn from implementation experience and decide later on what is the best approach.

### Other DAL standards

Work on an updated SIA standard will wait for DALI, DataLink, and PQL to be completed. Once those are complete, other missing standards will be identified (ImageDM?) and plans for SIA-2.0 can be made.

There has been minimal demonstrated interest in Footprint Access Protocol (FAP) prototypes that have been presented at previous Interop meetings; no formal work is expected for 2012.

Time Series and Event access protocols require that data model work be closer to completion before the DAL WG can assess whether existing standards can be used or new standards are required. Specifically, we expect to use TAP for discovery (along the same lines as the ObsCoreDM is used) and will try to use other DAL standards (e.g. DataLink and PQL) to satisfy other use cases. We will be collecting use cases in 2012.

## Data Model WG

### Relationship between the various Data Models

Significant clarification has taken place at the Pune Interop to document better  the relationship between the DM related to the SED Builder science case as is presented here after:

In this context, the following modular and flexible approach has been agreed:

- SpectrumDM 1.1 (which became an IVOA Recommendation in November 2011) is keeping the same structure as described in SpectrumDM 1.03

- SpectralDM 2.0 becomes the new formal name to include various potential segments for an SED, making reference to

  - the existing CharDM (instead of “including” it)

  - PhotDM 1.0 (well in progress)

  - SED DM (soon to be defined)

  - A potential TimeSerieDM still to be defined

### PhotDM 1.0

PhotDM 1.0 represents one of the essential standards for the implementation of the priority science case SED builder.

Significant work has been done in this context, in particular in the elaboration of the Photometry DM 1.0 which should soon enter the REC process as per the following schedule:

### SpectralDM 2.0

As explained earlier on, Spectrum1.1 needs to be updated and renamed into SpectralDM 2.0 to support PhotDM and the SED builder science use case. It has been identified as a high priority that could start the REC process early 2012 as per the following schedule:

### SED DM

The SED Data Model represents one of the other high priority DM for the SED builder science use case. An updated WD should be produced early 2012 so the REC process could start shortly after as per the following schedule:

### Utypes 1.0

As an important building block for all Data Models, two WDs for UTYPES have already been produced.

Concept and need are well identified, but progress has been hampered due to lack of resources. Hopefully, work can resume for it to enter the REC process by mid 2012 as per the following schedule:

### CharDM 2.0

Characterization DM has recently been updated, with a new corrected schema Characterisation v2.0, developing sensitivity and variability maps, and rationalizing the Utypes list generation. This was discussed at the Pune Interoperability meeting, and agreement was reached for a new updated version by early 2012 so it could eventually progress into REC soon after as per the following schedule:

### Other DM related work

Work on the definition of the VOUNITS Data Model had been put on hold within the DM WG due to lack of resources. Hence, it has been decided to transfer the definition of this standard to the Semantics WG. Close coordination between the DM and Semantics WG will still take place for this standard.

## Grid and Web Services WG

### VOSpace 2.0

Lots of discussions have taken place for VOSpace 2.0 which is ready to enter the REC process in January 2012 as per the following schedule:

### UWS 1.1

There have been many implementation feedbacks on UWS 1.0, which have been discussed in the WG and in the mailing lists. This will lead towards an updated UWS 1.1 with minor changes as per the following schedule:

More major modifications to be included into a UWS 2.0 are still under discussion.

### Other GWS standards

Additionally, work is progressing towards a new standard REST Basic Profile. A WD should be issued before the Spring 2012 Interoperability meeting for it to eventually go into RFC afterwards. Detailed schedule will be finalized through 2012.

About Workflow : the 1.0 version of the Scientific Workflows will be released by the end of January 2012. It will take into account comments concerning the first draft and inputs from both Pune Interop session and ADASS 2011 BOF session about the need of standards for scientific workflow. This will be discussed during the next Spring 2012 Interop.

A new working grammar for describing parameters (and their constraints) within the VO has been recently presented at the Pune Interop. A Note will be written prior to the Spring 2012 Interop for discussion and for the WG to determine the schedule for it to become a WD.

## Registry WG

### StandardsRegExt 1.0

Following the standard nomenclature for Registry Extension standard, the StandardsRegExt has completed the TCG review period. The standard document will be completing final revisions to address the comments of the TCG in the December 2011 time-frame and should soon become a REC as per the following schedule:

### SimpleDALRegExt 1.0

SimpleDALRegExt has had an internal WD, but some more editing (and adding SLAP extension) is required for a public WD. The RWG has resolved namespace prefix with SSAP DM to be defined as "ssap" and will evolve the WD document to describe support for coordinate frames. The document will be updated and is scheduled to move forward with the RFC process in January 2012 as per the following schedule:

### VOEventRegExt

In the context of VOEvent 2.0, some discussions between the Registry and the VOEvent WGs took place about VOEventRegExt that needs to be better defined in the coming months, to enable the registration of VOEvent 2.0 services in the IVOA Registries. Exact schedule will be as follows:

### Other Registry Standards

ApplicationRegExt work should resume late 2011, early 2012, with the production of an internal WD within the Registry WG.

The Registry WG continues to drive regular discussions during Interoperability meetings about IVOA Registries operations, including curation of VO Resources and validation of DAL services.

The Registry WG would also like to work toward a coordinated plan accepted by TCG and proposed to the Exec for developing the procedures and processes of curating nonresponsive or non-valid registered DAL services.

RegistryInterface standards will continue with the definition of requirements and use cases defined with the Registry WG for supporting constraint based searches and REST web service interface requirements.  The near term strategy will focus on fixing support with current implementation of the existing standard interface.

## Semantics WG

### VOUnits 1.0

Last year, VOUnits 1.0 Data Model had been transferred from the DM WG to the Semantics WG. It represents one of the critical and long awaited VO Core components, to be used by most of other IVOA standards.

A very 1st draft had been produced in May 2009, but lack of resources prevented real progress on this. There was a big step forward in May 2011 with the production of a new VOUnits 1.0 WD, providing a comparison table of most used units and a proposal for the IVOA. After a round of feedbacks and further discussion at the Pune Interoperability meeting, VOUnits 1.0 WD was issued on 17 December 2011 and therefore should be able to progress into the REC process soon after as per the following schedule:

### UCD1+ v1.3

Developments on the new UCD1+ v1.3 document have been mostly idle since the last Strasbourg Interoperability meeting. Most of the time has been spent upgrading the existing web service, and performing checks on existing implementations of UCD in existing services. It is now time to update this with the following schedule for recommendation:

Although there is an IVOA Recommendation standard describing the procedure for UCD word updates, this has never really been activated. With the need now to update the UCD words, we have agreed that this procedure will be applied in 2012.

## VOEvent WG

### SEAP 1.0 – Simple Event Access Protocol

The definition of the Simple Event Access Protocol (SEAP) started soon after VOEvent 2.0 became a REC. The original scope for SEAP was as a query against the full VOEvent data model; however, community solicitation has shown that this might have been true back in 2006 but now most people would be happy with just a cone search with time against events. However, there is also interest in querying against the event portfolio and this has potential overlap with DAL DataLink. This work should be coordinated with the DAL WG, but the schedule is still to be determined.

### Other VOEvent standards

Following the early discussions which have taken place within the VOEvent WG about a possible Simple Light Curve Access Protocol (SLiCAP), it now appears that once the time series data model is defined, light curves could be retrieved through a suitable DAL interface, e.g. TAP, hence there would be no need to defined a specific access protocol for light curves.

## Theory IG

### SimDM – Simulation DM

After many years of discussions, agreement has become a reality for the definition of the SimDM, its concept and purpose within the IVOA Architecture.

Through the DM WG, the Theory IG hence has brought forward SimDM through its REC process that should complete early 2012 as follows:

### SimDAL and SimDB

Simulation Data Access Layer (SimDAL) now includes the previously named SimDAP and S3 proposals. Simulation Data Base (SimDB) is a specification that defines the interface to a database containing meta data describing simulations. To this end it contains two main parts, one is a model for the metadata (the so-called Simulation Data Model, see above), the other a protocol for interacting with the database (TAP-like services).

Significant progress on both standards has been made in 2011 both at Interoperability meetings and dedicated face to face meeting.

More detailed schedules for both standards still need to be established, with a goal to have then entering the REC process in 2012.

## Data Curation and Preservation IG

The IVOA DCP provides a forum for data providers, application developers and information architects to discuss issues related to curation efforts in the VO and in the wider astronomical community.

The DCP sessions during the Interop meetings in 2011 focused on issues related to the need for and use of Persistent Data Identifiers in the VO, data citation standards, and a registry for data products. Given the wide-ranging implications of any standard or policy regarding these topics, members of the DCP interest group organized a special session at the AAS summer meeting on the Data-Literature connection and a Birds-of-a-Feather session at the ADASS meeting in Paris, which were well-attended, and which generated useful feedback from the community.

Given the cross-disciplinarian nature of the issues currently being considered, it was decided that interest group members should participate in and report on parallel efforts and discussions related to data identifiers and data citations. In particular, IVOA members will track developments within the CODATA Task group on data citations standards and practices, the DataCite effort, and the High Energy Community DCP efforts. We expect that in the first half of 2012 to have an IVOA note published on the need for Long-term URIs in the VO, followed by a note documenting data citation practices and standards in the astronomical community. In addition, interest Group members are expected to contribute to the discussion of the Datalink standard currently under consideration by the DAL working group.

## Knowledge Discovery in Databases IG

[No inputs received]

# References

[1] C.Arviset, R.Williams, S.Gaudet Charter for the IVOA TCG

http://www.ivoa.net/Documents/Notes/TCG-Charter/

[2] IVOA TCG web pages

http://www.ivoa.net/cgi-bin/twiki/bin/view/IVOA/IvoaTCG

[3] R. Hanisch, IVOA Document Standards Process,

http://www.ivoa.net/Documents/DocStd/20100413/

[4] C.Arviset, S.Gaudet and the TCG, IVOA Architecture v1.0

http://www.ivoa.net/Documents/Notes/IVOAArchitecture/20101123/

# Annex A: List of existing IVOA standards as of October 2011

For global reference, here is the list in chronological order of all existing RECOMMENDED IVOA standards.

More details can be found on the IVOA Document pages at:

http://www.ivoa.net/Documents/

| Standards | WG | Date | Comments |
| --- | --- | --- | --- |
| 2003 |
| IVOA Document Standards v1.0 | Standards & Process Committee | October. 2003 | IVOA Doc Std v1.2 in 2010 |
| 2004 |
| VOTable v1.10 VOTable Format Definition | VOTable | August 2004 | VOTable v1.2 in 2009 |
| 2005 |
| UCD v1.10 An IVOA Standard for Unified Content Descriptors | Semantics | August 2005 |  |
| 2006 |
| Maintenance of the list of UCD words v1.20 | Semantics | May 2006 |  |
| VOEvent v1.11 Sky Event Reporting Metadata | VOEvent | November 2006 |  |
| 2007 |
| Standards | WG | Date | Comments |
| IVOA Identifiers v1.12 | Registry | March 2007 |  |
| Resource Metadata for the Virtual Observatory v1.12 | Registry | March 2007 |  |
| UCD 1+ v1.23 The UCD1+ controlled vocabulary | Semantics | April 2007 | UCD 1+ v1.3 expected in 2011 |
| STC v1.33 Space-Time Coordinate Metadata for the VO | DM | October 2007 |  |
| SpectraDM v1.01 Spectral Data Model | DM | October 2007 |  |

| 2008 |
| --- |
| Standards | WG | Date | Comments |
| SSO v1.03 Single-Sign-On Profile: Authentication Mechanisms | GWS | January 2008 |  |
| VOSpace v1.02 VOSpace service specification | GWS | January 2008 | VOSpace v1.15 in September 2009 |
| VOResource v1.03 VOResource: an XML Encoding Schema for Resource Metadata | Registry | February 2008 |  |
| SCS v1.03 Simple Cone Search | DAL | February 2008 |  |
| SSAP v1.04 Simple Spectra Access Protocol | DAL | February 2008 |  |
| CharDM v1.13 Data Model for Astronomical DataSet Characterization | DM | March 2008 |  |
| ADQL v2.0 Astronomical Data Query Language | VOQL | October 2008 |  |
| 2009 |
| Standards | WG | Date | Comments |
| SAMP 1.11 Simple Application Messaging Protocol | Apps | April 2009 |  |
| Vocabularies 1.16 | Semantics | September 2009 |  |
| VOSpace 1.5 | GWS | September 2009 | Update from VOSpace 1.0 |
| Registry Interface 1.01 | Registry | September 2009 |  |
| SIAP 1.0 Simple Image Access Protocol | DAL | November 2009 |  |
| VOTable v1.2 VOTable Format Definition | VOTABLE | November 2009 | Update from VOTable 1.10 |
| CDP 1.0 Credential Delegation Protocol | GWS | November 2009 |  |

| 2010 |
| --- |
| Standards | WG | Date | Comments |
| TAP 1.0 Table Access Protocol | DAL | February 2010 |  |
| IVOA Document Standards v1.2 | Standards & Process Committee | March 2010 | Update from IVOA Document Standards v1.0 |
| UWS 1.0 Universal Worker Service | GWS | October 2010 |  |
| VODataService 1.1 | Registry | October 2010 |  |
| SSLDM 1.0 Simple Spectra Line DM | DM | November 2010 |  |
| SLAP 1.0 Simple Line Access Protocol | DAL | November 2010 |  |
| WS BP 1.0 Web Service Basic Profile | GWS | December 2010 |  |
| SAMP 1.2 Simple Application Messaging Protocol | Apps | December 2010 | Minor updates from SAMP 1.11 |
| 2011 |
| Standards | WG | Date | Comments |
| VOSI 1.0 IVOA Support Interface | GWS | May 2011 |  |
| VOEvent 2.0 | VOEvent | July 2011 |  |
| ObsCoreDM 1.0 Observation Core DM | DM | October 2011 |  |
| SSAP 1.1 Simple Spectra Access Protocol | DAL | November 2011 | Update from SSAP 1.04 |
| SpectrumDM 1.1 | DM | November 2011 | Update from SpectrumDM 1.03 |

# Annex B: List of IVOA standards in development as of December 2011

More details can be found on the IVOA Document pages at:

http://www.ivoa.net/Documents/

| Standards | WG | Date | Comments |
| --- | --- | --- | --- |
| 2011 (RFC started and later) |
| StandardRegExt 1.0 | Registry |  |  |
| SimDM 1.0 Simulation DM | Theory / DM |  |  |
| SAMP 1.3 | Apps |  | Updates from SAMP 1.2 |

| 2012 (in progress) |
| --- |
| DALI 1.0 DAL Interfaces | DAL |  |  |
| PQL 1.0 Parameter Query Language | DAL |  |  |
| DataLink 1.0 | DAL |  |  |
| TAPRegExt 1.0 | DAL |  |  |
| SIAP 2.0 Simple Image Access Protocol | DAL |  | Update from SIAP 1.0 |
| PhotDM 1.0 Photometry DM | DM |  |  |
| Spectral DM 2.0 | DM |  | Update from Spectrum DM 1.1 to accommodate PhotDM |
| Utypes 1.0 | DM |  |  |
| CharDM 2.0 Characterization DM | DM |  | Update from CharDM 1.0 |
| ObsProvDM 1.0 Observation and Provenance DM | DM |  |  |
| SED DM | DM |  |  |
| VOEventRegExt 1.0 | Registry |  |  |
| SEAP 1.0 Simple Event Access Protocol | VOEvent / DAL ? |  |  |
| VOUnits 1.0 | Semantics |  |  |
| VOSpace 2.0 | GWS |  | Update from VOSpace 1.15 |
| REST BP 1.0 | GWS |  |  |
| UWS 1.1 | GWS |  | Update from UWS 1.0 |
| UCD 1+ 1.3 | Semantics |  | Update from UCD 1+ 1.23 |
| SimDAL and SimDB Simulation Data Access Layer | Theory |  |  |

# Annex C: IVOA standards per year